AcademixSuite

Product Requirements Document (PRD)

Multi-Tenant School Management SaaS · MVP v1.0

Status: Draft  |  Version: 1.0  |  April 2026

# 💡 Alternative Name Suggestions

While AcademixSuite is the working name, consider these stronger alternatives:

| Name | Tagline | Why It Works |
| --- | --- | --- |
| SchoolVault | School finances, locked in. | Evokes security + financial control. Short, punchy, memorable — especially for the fee-tracking wedge. |
| Tendia | Manage every student, every fee. | Invented word (short, brandable). Hints at 'tend to' + multi-tenancy. Clean .com potential. |
| EduDesk | Your school's command centre. | Familiar SaaS pattern (HelpDesk, etc.). Admin-friendly framing. Easy to say and spell. |

→ Proceeding with AcademixSuite as the primary name throughout this document.

# 1. Overview

## Product Summary

AcademixSuite is a lean, multi-tenant SaaS platform that enables private and public schools to digitise their core administrative workflows — starting with student records and fee collection — replacing fragmented Excel sheets and manual ledgers with a fast, reliable, web-based system accessible from any device.

## Vision

### Short-Term (0–6 months)

- Ship a production-ready MVP covering student management and fee tracking.

- Onboard 3–10 pilot schools and prove day-to-day value within the first month.

- Replace Excel as the primary administrative tool for these schools.

### Long-Term (6–24 months)

- Become the default school management system for small-to-mid-size private schools in Nigeria and West Africa.

- Expand to attendance, result management, parent communication, and payroll.

- Explore a marketplace model for school-facing add-ons.

## Problem Statement

Over 80% of private schools in Nigeria — particularly those with fewer than 1,000 students — manage critical administrative data using Microsoft Excel, paper registers, or a combination of both. This creates compounding problems:

- Fee collection is tracked inconsistently; defaulting students are often invisible until term-end.

- School administrators spend 3–5 hours per week reconciling payments manually.

- There is no reliable, school-level view of who has paid, who hasn't, and how much is outstanding.

- Data is siloed — the bursar's ledger, the class teacher's register, and the principal's records rarely align.

- Existing ERP solutions are either too expensive (N500k+ setup) or too complex for non-technical staff.

AcademixSuite solves this by providing a focused, low-learning-curve tool that replaces the most painful parts of school administration — student records and fee tracking — at a price point that makes sense for schools earning between N5M–N50M annually.

# 2. Goals

## Business Goals

- Achieve 10 paying schools within 90 days of launch.

- Generate N500,000+ Monthly Recurring Revenue (MRR) within 6 months.

- Establish brand presence among school proprietors and bursars in Lagos, Abuja, and Port Harcourt.

- Keep infrastructure cost below N100,000/month at the 50-school scale.

## User Goals

- Bursars: Know exactly who has paid, who hasn't, and how much is outstanding — in under 60 seconds.

- School Admins: Onboard a new student and assign them to a class in under 3 minutes.

- Proprietors: See a financial snapshot without asking anyone.

## MVP Goals (Priority)

- Build and deploy a working multi-tenant system in 2–4 weeks.

- Demo to 3 prospective schools before writing a single line of advanced feature code.

- Ship something real people will log into daily — not a prototype.

- Keep scope ruthlessly small: student management + fee tracking only.

# 3. Non-Goals (What We Are NOT Building in MVP)

These are deliberate exclusions — not future ideas, not deprioritised features. They are out of scope for the MVP and will be revisited only after real user validation.

| Not Building in MVP | Rationale |
| --- | --- |
| Attendance tracking | High complexity, not the core pain point at entry |
| Result & Grade management | Requires deep school-specific customisation |
| Parent portal / mobile app | Adds auth layer complexity before core is stable |
| Staff / payroll management | Separate regulatory concerns; major scope expansion |
| Integrated payment gateway | Manual payment recording is sufficient for MVP; integrate Paystack in v2 |
| SMS / Email notifications | Adds cost and ops overhead before product-market fit |
| Multi-school superadmin | Not needed until 20+ tenants; premature abstraction |
| Custom report builder | Pre-built outstanding fees report is sufficient for MVP |
| Mobile app (iOS/Android) | Responsive web covers mobile use adequately |

# 4. Target Audience

## Primary Users

- School Admin / Proprietor: Manages overall school operations. Logs in to see the financial snapshot and authorise new students. Typically 35–55 years old, limited technical literacy, high trust requirement.

- Bursar / Accountant: Records and tracks fee payments daily. The power user. Needs speed and reliability above all else. Frustrated by Excel.

## Secondary Users (Post-MVP)

- Class Teachers — attendance, report cards

- Parents — fee receipts, result viewing

- IT Admin — user management, role assignment

## Market Characteristics

- Cost-sensitive: willingness to pay N5,000–N25,000/month per school; annual billing preferred.

- Low-tech: needs a clean, simple UI with zero onboarding friction; avoid jargon.

- Mobile-first reality: many staff use smartphones; responsive design is non-negotiable.

- Trust gap: schools are cautious about digital tools; a free trial or demo school with real data matters.

- Concentrated market: target Lagos Island/Mainland, Lekki, Abuja Maitama/Wuse, Port Harcourt GRA for pilot phase.

# 5. Core MVP Features & Functionalities

## 5.1 Multi-Tenant Architecture

Each school is an isolated tenant accessed via subdomain: schoolname.academixsuite.com. All data is logically separated by school_id in a shared database.

### Functionality

- Subdomain routing maps to tenant context at the application layer.

- All database queries are scoped to the authenticated school's ID.

- Tenant provisioning creates a school record, default admin user, and seed data on sign-up.

### Edge Cases

- Subdomain collision: validate uniqueness at registration; suggest alternatives.

- Inactive tenant: show a 'school suspended' page rather than a 404.

- Cross-tenant data leak: enforce school_id scoping at Eloquent model level via global scope — never rely only on application logic.

## 5.2 Admin Authentication

Session-based authentication (Laravel Breeze) with role-aware redirects. MVP roles: Super Admin (school owner) and Staff (bursar/clerk).

### Functionality

- Email + password login; remember me toggle.

- Password reset via email.

- Role-based middleware protecting all routes.

- Logout invalidates session immediately.

### Edge Cases

- Failed login: lock account after 5 attempts for 15 minutes; log event.

- Password reset: tokens expire after 60 minutes; invalidated on use.

- Concurrent sessions: allowed in MVP; revisit in v2 with session management.

## 5.3 Student Management (CRUD)

The core record system. Each student belongs to one school and one class at a time.

### Functionality

- Create student: full name, admission number, date of birth, gender, guardian name, guardian phone, class assignment, enrolment date, photo (optional).

- Edit student: all fields editable; class transfer creates a log entry.

- Soft-delete student: deactivated students are hidden from active lists but preserved for historical fee records.

- Search/filter: by name, admission number, class, status (active/inactive).

- Paginated list view with 25 students per page.

### Edge Cases

- Duplicate admission number: enforce unique constraint per school; surface friendly error.

- Deleting a student with payment history: block hard delete; force soft delete only.

- Class not yet created: show inline prompt to create a class before saving student.

## 5.4 Class Management

Schools define their class structure. AcademixSuite does not impose a fixed structure.

### Functionality

- Create class with name (e.g. JSS 1A, Primary 3) and optional capacity.

- Edit / archive class.

- View students per class.

- Classes are school-scoped.

### Edge Cases

- Archiving a class with active students: warn admin; require re-assignment before archiving.

- Empty class: allowed; shows zero student count.

## 5.5 Fee Structure Setup

Schools define what they charge and when. This is configuration, not a transaction.

### Functionality

- Create fee item: name (e.g. Tuition, Development Levy), amount, applicable term/period, applicable class(es) or all classes.

- Edit fee item: amount changes apply to new billing cycles, not retroactively.

- Mark fee item as optional or compulsory.

- Fee items are school-scoped.

### Edge Cases

- Editing fee amount mid-term: warn that existing payment records are not affected; only new records use the new amount.

- Zero-amount fee: allow (for tracking optional items); flag as unusual in UI.

- No fee items created: prompt to set up fees before recording any payments.

## 5.6 Payment Tracking

The most critical workflow. Records what each student has paid, partially paid, or owes.

### Functionality

- Record payment: select student → select fee item(s) → enter amount paid → enter date → add optional reference/note → save.

- Payment status auto-calculated: Paid (amount = expected), Partial (0 < amount < expected), Unpaid (no payment recorded).

- View payment history per student.

- Edit payment record (with audit log of who changed what).

- Void/cancel a payment (soft delete with reason).

### Edge Cases

- Overpayment: allow; flag in UI as 'credit' and surface to bursar for review.

- Multiple payments for same fee item: accumulate toward total; system shows running balance.

- Recording payment before fee structure exists: block and redirect to fee setup.

- Same-day duplicate: warn bursar if identical amount for identical student+fee is recorded within 5 minutes.

## 5.7 Dashboard

Single-screen financial clarity. No charts that don't tell a story.

### Functionality

- Total expected revenue this term (sum of all student fee obligations).

- Total collected (sum of all payments this term).

- Total outstanding (expected minus collected).

- Number of fully paid students vs partial vs unpaid.

- Recent payment activity (last 10 transactions).

### Edge Cases

- No data yet: show a helpful empty state with CTAs (e.g. 'Add your first student').

- Mid-term dashboard access: figures should always reflect the selected term; include a term switcher.

## 5.8 Simple Reporting

One essential report for MVP: the outstanding fees list.

### Functionality

- Outstanding Fees Report: lists every student with unpaid or partial balance, grouped by class, showing expected, paid, and balance columns.

- Filter by class, term.

- Export to PDF and CSV.

### Edge Cases

- Large dataset (500+ students): paginate and allow export rather than rendering all rows in-browser.

- Export failure: show clear error; do not leave user on a blank screen.

# 6. User Flows

## 6.1 School Onboarding

- Admin visits academixsuite.com and clicks 'Register Your School'.

- Fills form: school name, subdomain, contact email, password.

- Email verification link sent; admin clicks link.

- Redirected to onboarding wizard: Step 1 – Create first class | Step 2 – Create fee structure | Step 3 – Invite staff (skippable).

- Dashboard displayed with empty state CTAs.

## 6.2 Adding a Student

- Bursar navigates to Students → Add Student.

- Fills required fields (name, admission number, class, guardian info).

- Saves record. System validates uniqueness of admission number.

- Student appears in class list; payment status shows as Unpaid for all fee items.

## 6.3 Creating Fees

- Admin navigates to Settings → Fee Structure → Add Fee Item.

- Names the fee, sets amount, selects applicable classes, marks term.

- Saves. Fee item appears in the fee structure list.

- All enrolled students automatically linked to the new fee obligation.

## 6.4 Recording a Payment

- Bursar navigates to Payments → Record Payment.

- Searches for student by name or admission number.

- Selects the fee item(s) being paid.

- Enters amount received, date, and optional receipt number.

- Submits. Dashboard and student record update immediately.

## 6.5 Viewing Reports

- Admin navigates to Reports → Outstanding Fees.

- Selects term and optional class filter.

- Table renders showing student name, class, expected, paid, balance.

- Admin clicks Export → PDF or CSV to download.

# 7. Success Metrics

| Category | Metric | MVP Target |
| --- | --- | --- |
| Activation | School completes onboarding + adds 1 student | 70% of signed-up schools within 7 days |
| Usage | Payment records logged per school per week | >10 payments/week by week 4 |
| Retention | Schools logging in after 30 days | >60% 30-day retention |
| Engagement | Reports exported per month | >2 exports/school/month |
| Revenue Signal | Schools converting from trial to paid | >40% trial-to-paid conversion |

# 8. Open Questions

- Pricing: What is the right price point? N5,000, N10,000, or N15,000/month? Should pricing be per-student or flat fee per school? Annual discount?

- Payment integration: Do schools want to collect fees online (Paystack), or is manual recording sufficient for year one? What's the activation barrier?

- Academic calendar: Should the system enforce a term structure (3 terms/year) or let schools define their own session calendar?

- Multi-branch schools: Are there schools with multiple campuses that need to be onboarded as one tenant or many?

- Data import: How do we handle migrating 3 years of student data from Excel? Do we need a bulk import tool at MVP?

- Offline access: Some schools have unreliable internet. Does the MVP need offline capability, or is intermittent connectivity acceptable?

- Regulatory: Are there NDPC (Nigeria Data Protection) implications for storing student data that require a privacy policy or data processing agreement?

# 9. Milestones / Roadmap

## MVP Build Plan (4 Weeks)

| Week | Focus | Deliverables |
| --- | --- | --- |
| Week 1 | Foundation | Laravel + Inertia + React scaffold, multi-tenant subdomain routing, auth (Breeze), DB schema, tenant provisioning |
| Week 2 | Core Records | Student CRUD, Class management, basic navigation, Tailwind UI components |
| Week 3 | Fee & Payments | Fee structure setup, payment recording, payment status logic, student payment history |
| Week 4 | Dashboard + Polish | Dashboard metrics, outstanding fees report, PDF/CSV export, mobile responsiveness, staging deploy |

## Post-MVP Iteration (Months 2–4)

- Bulk student import from CSV/Excel

- Paystack payment link integration

- Fee receipt generation (PDF)

- SMS/email payment reminders

- Attendance module (class-level daily register)

- Multi-user roles with granular permissions

- Custom fee structures per student (bursary, scholarship)

# 10. Technical Stack

## Stack Verdict

The proposed stack (Laravel + React + Inertia.js + MySQL) is confirmed with minor clarifications. It is the right choice for this context: productive, widely documented, low-ops, and capable of scaling to thousands of tenants without a rewrite.

## Full Architecture

| Layer | Choice | Justification |
| --- | --- | --- |
| Frontend Framework | React 18 (via Inertia.js) | SSR-like UX without separate API layer. Inertia eliminates REST boilerplate at MVP stage. |
| State Management | Inertia shared data + local useState | No Redux/Zustand needed. Inertia props flow down from Laravel controller. |
| UI Styling | Tailwind CSS v3 | Utility-first speeds up UI without a design system. shadcn/ui for component primitives. |
| Backend Framework | Laravel 11 (Monolith) | Modular monolith structure (Modules/Students, Modules/Fees). No microservices at MVP. |
| Database | MySQL 8.0 (PlanetScale or managed) | Proven for multi-tenant SaaS. Shared DB with school_id on every table. |
| Multi-Tenancy | Shared DB + Global Eloquent Scope | stancl/tenancy package or manual global scope. school_id enforced at model level. |
| ORM | Eloquent ORM | Native to Laravel; no overhead learning curve. |
| Authentication | Laravel Breeze (session) | Simpler than Sanctum for web-only MVP. Add token auth in v2 for mobile. |
| File Storage | Local → S3-compatible | Start with local disk (Hetzner VPS). Add Cloudflare R2 (cheapest S3-compatible) for student photos in v2. |
| Hosting | Hetzner VPS (CX21 / CX31) | €5–€10/month. Cheapest viable production server. Laravel Forge or Ploi for zero-ops deployment. |
| Error Tracking | Sentry (free tier) | 500 errors/month free. Essential for catching production bugs early. |
| Product Analytics | PostHog Cloud (free tier) | Tracks feature usage, funnels, session recordings. 1M events/month free. |
| Web Analytics | Plausible or Fathom | GDPR-compliant, lightweight. No cookie banner needed. ~$9/month or self-hosted. |
| Payments (future) | Paystack (primary) | Best Nigerian developer experience. Webhooks for payment confirmation in v2. |
| CI/CD | GitHub Actions + Ploi | Push to main → Ploi deploys to Hetzner. Zero DevOps overhead. |
| Queue / Jobs | Laravel Queue (database driver) | No Redis needed at MVP. Switch to Redis when email/SMS volume demands it. |

# 11. Trade-offs & Decisions

## Why Simplicity Over Flexibility

- A monolith with shared DB is easier to reason about, deploy, and debug than microservices or row-level security strategies.

- Inertia eliminates the need for a REST API, which removes an entire category of boilerplate and documentation overhead.

- Session auth is simpler than JWT/token systems when there is no mobile app at MVP.

## Acceptable Technical Debt at MVP

- No Redis: Queue driver uses DB. Acceptable until email volume requires background workers.

- No row-level encryption: Data is logically isolated, not cryptographically isolated. Acceptable until enterprise clients require it.

- Single server: No load balancing. Acceptable until concurrent users exceed ~200.

- No automated testing suite: Write tests for payment logic only. Full test suite post-MVP.

# 12. Risks & Mitigation

| Risk | Description | Mitigation |
| --- | --- | --- |
| Adoption Risk | Schools distrust new software or resist change from Excel | Offer a 30-day free trial. Do a live demo with real school data. Provide hands-on onboarding. |
| Overbuilding Risk | Scope creep from 'just one more feature' before launch | The Non-Goals section is a contract. Pin it to the project README. Weekly scope check. |
| Customisation Risk | Every school has slightly different workflows | Design for 80% use cases. Use open questions to validate before building edge cases. |
| Technical Scaling | Shared DB becomes a bottleneck at 500+ tenants | Design with tenant isolation from day 1. Migrate to schema-per-tenant if needed — Eloquent global scopes make this tractable. |
| Solo Developer Risk | Bus factor of 1; burnout risk | Strict MVP scope. No heroics. Ship small. Use Ploi/Forge so deployments take <5 minutes. |

# 13. Future Expansion (Post-MVP)

## Natural Feature Expansions

- Attendance Module: Daily class register, monthly summaries, absence alerts.

- Results & Report Cards: Per-term grade entry, automated report card PDF generation.

- Parent Portal: Read-only access for parents to see fee status and results.

- Online Fee Payment: Paystack integration; auto-mark fees as paid on webhook.

- Staff & Payroll: Staff records, salary schedules, monthly payroll export.

- Timetable Manager: Class-period-subject-teacher assignment grid.

- Document Management: Store admission letters, birth certificates per student.

## How the System Evolves Without a Rewrite

- The modular monolith structure (Modules/* folders) allows new features to be added as isolated service modules.

- Inertia + React means new pages are built as new React components with no API changes.

- The shared DB with school_id scoping scales well past 1,000 tenants before needing architectural change.

- Laravel's job queue (Redis upgrade) handles async features (emails, PDF generation) without changing application logic.

- Paystack webhooks can be added as a new controller without touching existing payment recording logic.

# Security Considerations

## Tenant Isolation

- All Eloquent models must extend a TenantAwareModel base class that applies a global school_id scope automatically.

- Never expose raw IDs in URLs — use UUIDs or obfuscated IDs (Hashids) for student/payment records.

- Middleware validates that the authenticated user's school_id matches the subdomain on every request.

## Data Protection Basics

- Passwords: bcrypt (Laravel default, cost factor 12).

- HTTPS: enforce via Nginx + Let's Encrypt (free, auto-renewed via Certbot).

- SQL injection: Eloquent parameterised queries protect against this by default.

- CSRF: Laravel's built-in CSRF protection applies to all POST routes.

- Rate limiting: Apply Laravel's built-in throttle middleware to login and payment endpoints.

- Backups: Daily DB snapshots to an off-server location (Hetzner snapshots or Rclone to B2/R2).